HamroBazar Test Plan Bug reporting, retest, regression, and manual QA

| Application | https://hamrobazaar.com |
| --- | --- |
| QA Track | Week 5 - Manual QA Mini-Project |
| Environment | Production |
| Prepared by | QA Team |
| Date | 28 June 2026 |

# 1. Objective

Validate key HamroBazar user journeys and release risk areas through focused manual QA coverage. This plan covers functional flows, negative scenarios, retesting after fixes, and a full regression pass before release sign-off.

## 2. Scope

- Homepage and main navigation

- Search flow (keyword entry, suggestions, results)

- Category browsing and ad detail pages

- Authentication entry points (login, signup, forgot password)

- Footer legal and help pages

- Chat entry points on listing pages

## 3. Test Types

| Type | Purpose |
| --- | --- |
| Smoke | Confirm core pages load without critical errors |
| Functional | Verify features work as specified |
| Negative | Test invalid inputs and edge cases |
| Retest | Re-verify bugs after developer fixes |
| Regression | Ensure fixes did not break related features |

## 4. Test Environment

| Setting | Value |
| --- | --- |
| URL | https://hamrobazaar.com |
| Primary browser | Chromium / Google Chrome |
| Compatibility browser | Mozilla Firefox |
| Viewports | Desktop (1280px), Tablet (768px), Mobile (375px) |
| OS | macOS |

## 5. Entry Criteria

- Build is accessible at the production or staging URL

- Critical pages open without a global crash or error boundary

- Test data and accounts are available for non-destructive checks

## 6. Exit Criteria

- 20 regression checks executed and documented

- 10 professional bug reports written with evidence

- 5 retest records completed for open or sample bugs

- Execution summary and release recommendation prepared

## 7. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Dynamic listing content causes test instability | Use flexible selectors; capture screenshots on failure |
| reCAPTCHA blocks login-path automation | Perform manual login checks with captcha completed |
| Browser-specific navigation differences | Run cross-browser smoke in Firefox alongside Chromium |

## 8. Deliverables

- Test plan (this document)

- Test cases spreadsheet (20 cases)

- Bug report pack (10 defects)

- Retest report (5 records)

- Regression run sheet (20 checks)

- Evidence index, execution summary, and release recommendation