HamroBazar Execution Summary Week 5 manual QA mini-project results

| Application | https://hamrobazaar.com |
| --- | --- |
| QA Track | Week 5 - Manual QA Mini-Project |
| Environment | Production |
| Prepared by | QA Team |
| Date | 28 June 2026 |

# Coverage Delivered

| Deliverable | Target | Actual |
| --- | --- | --- |
| Professional bug reports | 10 | 10 |
| Retest records | 5 | 5 |
| Regression checks | 20 | 20 |
| Test plan and supporting docs | Complete | Complete |

## Test Run Snapshot

| Run | Passed | Skipped | Failed |
| --- | --- | --- | --- |
| Chromium (headless) | 48 | 1 | 0 |
| Firefox (compatibility) | 40 | 1 | 8 |
| Chromium (headed) | 41 | 1 | 7 |

## Key Observations

- Core user flow is stable in Chromium headless mode (48/49 tests pass).

- Firefox shows 8 navigation failures across search, category, footer, and ad detail.

- Headed Chromium run had 7 failures - suggests timing or selector sensitivity.

- Login phone validation still flags valid Nepal numbers as invalid (P0).

## Test Case Status

20 test cases documented: 14 Pass, 2 Fail, 4 Pending (manual DevTools/keyboard checks).

## Recommendation

NOT READY FOR RELEASE Open P0/P1 defects and cross-browser failures must be resolved before broad release.