HamroBazar Release Recommendation Go / No-Go decision for HamroBazar production release

| Application | https://hamrobazaar.com |
| --- | --- |
| QA Track | Week 5 - Manual QA Mini-Project |
| Environment | Production |
| Prepared by | QA Team |
| Date | 28 June 2026 |

# Decision

NOT READY

## Reasoning

1. Open critical and major defects remain in core navigation and listing journeys.

2. Firefox compatibility run produced 8 failures across search, category, footer, and ad detail flow.

3. Headed Chromium execution showed 7 failures indicating non-deterministic UI behavior under real browser timing.

4. Login phone validation defect for valid Nepal number remains unresolved.

## Minimum Fix Criteria Before Ready

- Resolve all P0 defects and retest to Pass

- Reduce cross-browser smoke and regression failures to zero for supported browsers

- Stabilize flaky or timing-sensitive UI tests

- Re-run 20 regression checks and 5 targeted retests with pass evidence

## Post-Fix Sign-Off Conditions

| Condition | Target |
| --- | --- |
| Open P0 defects | 0 |
| P1 defects without waiver | 0 |
| Regression pass rate (must-pass checks) | >= 95% |
| Cross-browser smoke failures | 0 |

Signed off by: _________________________    Date: _________________________